## Slide 1
PROJECT NAME : OMMCOM NEWS
Presented By : Mausumi Panda
(QA)
Date:23-09-2016

## Slide 2
Agenda of the Presentation
Roles and Responsibilities
Project Scope And Timeline
Integration And System Testing Process
UAT Process
Bug Fixing Process
Test Plan Document
Test Readiness Report
Test Case and Result Document
Defect Report

## Slide 3
My Roles And Responsibilities
Prepare the Test Plan.
Write the Test Cases for Integration , System testing,UAT.
Perform Integration & System testing.
Prepare Defect Report.

## Slide 4
Scope And Timeline
Scope and Timeline
OMMCOM's Media Pvt. Ltd. Web & mobile app which makes it easier for the viewers to read news (Nationalsports, Politics, Entertainment, International etc)on the fly and participate in live video conferences as well.
Viewers shall be able to post their comments for any news/videos and share any news/videos in social media with ease. Features include such as category wise news, citizen journalist, Video conference, Comment and social media sharing.
Start Date:1st April 2016
End Date: 31st May 2016
Stakeholders : Ommcom Media , Luminous Infoways
(All project team including sponsor ),End Users
Reporting Structure : QA,Project Manager
Trainings Attended: QMS

## Slide 5
Integration & System Testing Process
Start
Develop Integration & System Test Cases
Reviewed by PM
Prepare test readiness report
Execute Integration & System Test Cases
Findings
No Finding
Test case result
Bugs
Report bugs to Developer through Bug Genie
Retest after resolving bugs
Retest result
Re-Open bug(s)
Close bugs
Prepare the test report
No bugs
Sent to PM for review & analysis
End

## Slide 6
User Acceptance Testing Process
Process:
Start
Develop the UAT Test Cases and send to customer for Review
Run The UAT Test Cases
Record The Result and Identifies Bugs
Forward Test Result To CCB
1

## Slide 7
Bug Fixing Process
1
CCB send to Developer for fixing bug after analysis
Tester test after fixing bugs
Test result
Update test report and send to CCB
Customer review & re-test bug and provide acceptance
End
Bugs
No Bug

## Slide 8
Test Plan Document

## Slide 9
Test Readiness Report

## Slide 10
Test Case Document

## Slide 11
Test Case Results Document

## Slide 12
Review Defect Log

## Slide 13
Defect Report

## Slide 14
Thank You !